Daily Training Report - Day 3

Trainee Name: Mostafa Mohamed
Date: Day 3

1. Overview & Major Contributions

ERD & SQL Reconstruction from Scratch
Led the technical initiative to rebuild the database ERD and SQL schemas from scratch. This overhaul was prompted by supervisor requirements to limit core tables to approximately 10 main entities, ensuring tighter project scope control and architectural clarity.

Security Engineering & Controls Implementation

- Table Optimization: Successfully streamlined the database schema down to 12 total tables while embedding strict security controls directly into the data layer.

- Row Level Security (RLS): Implemented comprehensive RLS across all sensitive tables, supported by 23 explicit access policies to govern data interaction.

- Authentication & Hashing Enforcements: Modernized the user security model by removing legacy password fields. Restricted storage exclusively to users.password_hash and implemented database-level constraints to enforce Argon2 or bcrypt hash patterns.

- Immutability & Auditability: Configured the asset_events and audit_log tables as strict Append-Only entities by explicitly revoking UPDATE and DELETE operations for all roles.

- Organizational Scoping: Refactored the has_role function to enforce rigorous scope isolation, effectively preventing cross-entity or cross-college privilege escalation.

- Auditable Asset Transfers: Updated the asset_events policy to ensure multi-tenant visibility for both sending and receiving domains during asset movements, maintaining a transparent audit trail.

SQL Source Deliverable
Finalized and validated the updated schema, now preserved in the asset_inventory_postgresql.sql deliverable.

Backend Guidelines & Integration Handover

- Documented critical application-layer requirements, including Argon2id hashing pre-persistence, account lockout mechanisms, MFA integration, secure JWT/session handling, and the protection of app.current_user_id context.

- Authored 5 Comprehensive Security Specifications:

  - Authentication_and_Authorization_Model

  - Organizational_Scope

  - RBAC_Model

  - Security_Requirements

  - Security_TestCase

- Delivered full documentation to backend engineers to align the API implementation with established security protocols.

2. Key Learnings & Applied Technical Skills

- Advanced PostgreSQL Security: Mastery of Row-Level Security (RLS) policies and the implementation of Append-Only auditing structures.

- Scope-isolated RBAC: Design and implementation of Role-Based Access Control that respects organizational boundaries.

- Cryptographic Constraints: Utilizing database-level constraints to enforce industry-standard hashing requirements.

- Strategic Systems Design: Bridging the gap between database architecture and backend implementation through standardized security handovers.

3. Project Files & Resources

- Database Script: File (asset_inventory_postgresql.sql)

- Security Specifications Handed to Backend:

  - Authentication and Authorization Model

  - Organizational Scope Specification

  - Role-Based Access Control (RBAC) Model

  - Security Requirements Specification

  - Security Test Cases Document